Weekly Progress Report: Week 12

Kisii University Library API Project

Name: Mkonzo Shirlean

Reg No: IN13/00105/24

Topic: Code Generation

## 1. Summary of the week

Generated server stubs and client SDKs from the specification.

Used the tested specification from Week 11.

## 2. Week 12 content: Code Generation

### What is code generation?

A generator reads the OpenAPI file and writes starter code for you, so the code follows the contract exactly. It saves time and avoids typing mistakes.

### Commands used

npx @openapitools/openapi-generator-cli generate -i library-api.yaml -g python-fastapi -o server

npx @openapitools/openapi-generator-cli generate -i library-api.yaml -g typescript-fetch -o client

The generator name (python-fastapi, typescript-fetch and so on) is chosen to match the team language.

### What was generated

- Server stub: routes and models for every endpoint, with empty functions to fill in.

- Client SDK: ready-made functions the frontend can call instead of writing HTTP code.

### Next steps on the stubs

- Fill each stub function with real logic that reads and writes the database.

- Re-run the contract tests after each endpoint is finished.

## 3. My contribution

Gave the backend team the table names, columns and connection details.

## 4. Progress to date

Overall progress: Week 12 of 15 (80%). Milestones reached so far: M1, M2, M3.

| Week | Topic | Status |
| --- | --- | --- |
| 1 | Introduction to APIs | Completed |
| 2 | HTTP Fundamentals | Completed |
| 3 | REST Architecture | Completed |
| 4 | JSON and Data Modeling | Completed |
| 5 | Design-First Philosophy | Completed |
| 6 | OpenAPI Specification (Milestone M1) | Completed |
| 7 | CAT 1 | Completed |
| 8 | Advanced OpenAPI (Milestone M2) | Completed |
| 9 | Mocking (Milestone M3) | Completed |
| 10 | API Security | Completed |
| 11 | API Testing | Completed |
| 12 | Code Generation | This week |

## 5. Plan for next week

- Publish interactive API documentation.

## 6. Blockers and help needed

None at the moment. (Replace this with anything stopping your work.)

## 7. Evidence

Repository: https://github.com/Mkonzo/API_SEMESTER_PROJECT

Files in the repository that show this week's work:

- server/ and client/ (generated code)

Commit link: ______________________________