Weekly Progress Report: Week 13

Kisii University Library API Project

Name: Mkonzo Shirlean

Reg No: IN13/00105/24

Topic: API Documentation  (Milestone M4)

## 1. Summary of the week

Published interactive documentation. Backend, frontend and database were complete and tested (Milestone M4).

Documented the finished API generated and implemented in Weeks 11 and 12.

## 2. Week 13 content: API Documentation

### What is API documentation?

Documentation explains how to use the API. Interactive documentation lets a reader try the endpoints right in the browser.

### What the documentation contains

| Item | Detail |
| --- | --- |
| Overview | What the Library API does and who it is for |
| Endpoints | Every path, method, parameter and response |
| Examples | A sample request and response for each endpoint |
| Authentication | How to log in and send the token |
| Errors | The error format and the status codes |

### How it was published

- Options: Swagger UI, Redoc or Apidog's publish feature.

- Added a description and an example to each endpoint.

- Put the documentation on a public URL.

### Quality check

- A person who has never seen the project can try GET /books from the page.

- Backend, frontend and database are complete and tested.

Documentation URL: ______________________________________________

## 3. My contribution

Finished the migrations and seed data and committed them to the repository.

## 4. Progress to date

Overall progress: Week 13 of 15 (87%). Milestones reached so far: M1, M2, M3, M4.

| Week | Topic | Status |
| --- | --- | --- |
| 1 | Introduction to APIs | Completed |
| 2 | HTTP Fundamentals | Completed |
| 3 | REST Architecture | Completed |
| 4 | JSON and Data Modeling | Completed |
| 5 | Design-First Philosophy | Completed |
| 6 | OpenAPI Specification (Milestone M1) | Completed |
| 7 | CAT 1 | Completed |
| 8 | Advanced OpenAPI (Milestone M2) | Completed |
| 9 | Mocking (Milestone M3) | Completed |
| 10 | API Security | Completed |
| 11 | API Testing | Completed |
| 12 | Code Generation | Completed |
| 13 | API Documentation (Milestone M4) | This week |

## 5. Plan for next week

- Deploy the API and add the external and AI integrations (Milestone M5).

## 6. Blockers and help needed

None at the moment. (Replace this with anything stopping your work.)

## 7. Evidence

Repository: https://github.com/Mkonzo/API_SEMESTER_PROJECT

Files in the repository that show this week's work:

- database/fix_schema.sql

- database/seed.sql

- database/KISII_LIBRARY.sql (final export)

- Documentation URL: ______________________________

Commit link: ______________________________